SYNTHETIC EXAMPLE — FICTIONAL DATA FOR T-MINUS. Shows target structure, tone and length. Not a NASA record.

TECHNICAL EVALUATION REPORT

Content for the NASA Technical Evaluation Report template Rev 07/2026. Paste into the template sections. Evaluator findings shown here are what a completed report looks like; the app must leave them blank when generating for a new action.

Requisition: 4200SAMPLE0101     Offeror: Aurora Research Aviation LLC (fictional), Anchorage, AK, UEI SAMPLEUEI0001

Proposal received: October 8, 2026 (fictional)     Evaluator: Marcus Bellweather (fictional), Payload Integration Lead

1. Basis of evaluation

The proposal was evaluated against the Statement of Work dated September 13, 2026 for technical acceptability: aircraft and crew suitability, integration approach, schedule to first science flight, safety and airworthiness documentation, and data delivery. This is a sole-source acquisition; the evaluation determines acceptability, not relative ranking.

2. Evaluation

| SOW area | Finding | Acceptable |
| --- | --- | --- |
| Aircraft and crew (SOW 1, 4.5) | King Air 200, N-SAMPLE (fictional), same airframe as 2025. Two survey-qualified pilots and one technician named, with Arctic low-level experience documented. | Yes |
| Integration (SOW 4.1) | Proposes reuse of the 2025 STC installation with updated weight-and-balance and electrical load analysis. Conformity inspection by the operator's Part 145 station. | Yes |
| Check flights (SOW 4.2) | Two check flights of 2.5 hours each proposed March 10–12, 2027 at Fairbanks, government operator aboard. | Yes |
| Science flights (SOW 4.3) | Confirms 160 hours, 90-minute launch readiness, 500–1,500 ft AGL survey lines. Proposes a 24-day science window with weather reserve. | Yes |
| Standby (SOW 4.4) | 20 standby days priced separately; aircraft remains at Fairbanks. | Yes |
| Data (SOW 4.6) | 10 Hz GPS/INS in the government format within 24 hours; daily logs by email; campaign report in 15 days. | Yes |
| Safety (SOW 7) | SMS summary, crew records and maintenance status provided; STC included. Supports NPR 7900.3 review. | Yes |
| Property (SOW 6) | Custody, storage and return procedure described; inventory at receipt and return. | Yes |

3. Weaknesses and clarifications

(a) The proposal does not state the hangar's heating capacity; the government needs the radar kept above 0 °C overnight. Request confirmation. (b) The proposed check-flight dates leave three days before the science window opens; acceptable, but the evaluator recommends the contracting officer confirm that a slip of the check flights would not slip the first science flight past April 6.

4. Conclusion

The proposal is technically acceptable subject to the two clarifications in section 3. The evaluator recommends award.

5. Evaluator signature

______________________________   Date: __________     Marcus Bellweather (fictional), Payload Integration Lead