NASA Technical Evaluation Report Template

Template Applicability

- Mandatory Use: This template must be used to document the technical evaluation of a sole source proposal above the Simplified Acquisition Threshold (SAT), in accordance with NASA FAR Supplement (NFS) Companion Guide (CG) 1815.45(b).

- Optional Use: This template is optional for actions valued at or below the SAT.

Purpose and Guidelines

- Objective: This template ensures compliance with FAR 15.404-4 which outlines the requirements and procedures for evaluating the technical aspects of a contractor’s proposed costs or prices and requires contracting officers to leverage technical experts to ensure that a contractor’s proposed resources, and the costs associated with them, are realistic, necessary, and reasonable for the work required.

- Purpose: This template provides a format for the technical evaluator to document the analysis of areas such as the quantity of labor hours; the skill mixes of the labor hours; time scheduling of the effort; quantity and type of material; travel; subcontractor effort; type and quantity of special tooling; other direct costs (ODCs) and any other aspect of the contractor’s proposal.

- Negotiation Position: The report must be transparent and thorough, as this information is used to establish the Government's negotiation position with the contractor.

- Reference: Evaluators should follow the NASA Technical Evaluation Guide when conducting and documenting this review.

Template Instructions

- Standard Requirements (Do Not Alter): Items 1 through 7, as well as an evaluation of resources, are standard requirements and must be completed.

- Tailoring Section 8 (Resources): This section provides a format to analyze specific elements (e.g., labor hours, skill mix, schedule, materials, travel, subcontracts, tooling, ODCs). It can be tailored based on specific contract actions (e.g., adding areas for R&D contracts).

- Handling Inapplicable Sections: If a part of Section 8 does not apply to your contract action, mark it as "N/A". Do not delete the section, as marking "N/A" proves it was reviewed and determined to be inapplicable.

Applicable References:

NASA Technical Evaluation Guide

References for the Federal Acquisition Regulations (FAR) and NFS Companion Guide (CG) can be found at:

Federal Acquisition Regulations (FAR)

- FAR 15.404-4

- FAR 15.404-9(c)(4)(ii)

NFS Companion Guide (CG)

- NFS CG 1815.45(b)

Additional Instructions:

Delete these instruction pages, including the document history log, once the document is ready for review (if required) or signature.

Digital signatures are the Office of Procurement preferred method for signing documents.  Please see the digital signature instructions for assistance with digitally signing a document.  If for some reason digital signature is not possible, add a date to the signature block of the template.

The red text in the template indicates prescriptions/instructions that must be deleted prior to printing the document and submitting it for review.

The yellow highlighted areas with text on the template represent places that require fill-ins/completion.

The blue highlighted areas with text contain thoughts to consider, example wording, or other information related to the areas of template that require completion.  For example, choose the applicable contract type and exception.  When example language is provided, it is critical that you tailor the language to be specific to your procurement action being addressed.

The green highlighted areas text on the template represent requirements that may not apply to your specific procurement and should be deleted.  If applicable, remove the green highlighting prior to printing the document and submitting it for review.

NOTE: All red text; yellow highlighted areas with text, blue highlighted areas with text, and green highlighted areas with text need to be removed/deleted prior to completing the document and submitting it for review.

Document History Log

Base Issuance Date: 05/20/2020

| Revision Effective Date | Description of Change |
| --- | --- |
| 06/2020 | Added instruction indicating use of this template is optional for actions valued at or below SAT. |
| 9/2020 | Added optional “maximum” column to cost element tables, added table for ODCs, updated revision number in footer |
| 02/2025 | Corrected NFS reference in Section 7, added letterhead instructions, corrected hyperlinks, and other editorial changes throughout, removed technical evaluation guide duplicative information from the template introduction. |
| 6/2026 | Deleted FAR references that are no longer applicable from RFO changes and added NFS CG reference for guidance. Updated hyperlinks and editorial changes. |
| 07/2026 | Editorial administrative changes. |

NOTE: The template version identifier is in the lower left corner in the footers of both the instructions and the template.  For audit/review purposes, the template version identifier must not be removed/deleted. The version identifier includes month/year (i.e., XX/XXXX).

| National Aeronautics and Space Administration Select Center Select Center Address |  |
| --- | --- |

Date

Reply to Attn of:		NASA Office Name

TO:             Insert name of contracting officer and organizational code

FROM:       Insert name of technical evaluator and organizational code

SUBJECT: Technical Evaluation of Proposal Insert title of acquisition and date on the proposal

- Technical Requirement/Background: Briefly describe the requirement. If it’s a change to an existing contract, what changes are being made to the contractual documents (e.g., SOW, DRD, specification, period of performance)? Describe what, why, how, and the impact of the subject changes on the project/requirements office.

- Technical Evaluation Team Members: List individuals who participated in the technical evaluation of the contractor’s cost proposal by name and organization. If applicable, annotate who is the lead evaluator.

- Fact-Finding: All fact-finding sessions should be coordinated with the contracting officer. Discuss fact-finding sessions, list when, where, and who attended. Discuss any revisions in the contractor’s proposed positions, because of fact-finding. Attach any fact-finding supporting documentation.

- Ground Rules and Assumptions: Review the contractor’s proposed ground rules and assumptions and determine reasonableness/acceptability. Describe any differences of opinion.

- Data Requirements Documents (DRD’s): If applicable, comment on the acceptability of contractor proposed changes to DRD’s.

- Government Furnished Property (GFP)/Government Furnished Information (GFI): Address the GFP/GFI required by the contractor to perform the subject effort by describing the GFP/GFI and its purpose. The following information should be included: Quantity, Item serial number, need date and owner. In addition, address the Government’s ability to provide the requested items in a timely manner.

- Overall Acceptability of the Technical Proposal: Specifically, address whether the contractor’s proposal satisfies the requirements delineated in the PWS/SOW and if the contractor can meet the proposed start and end dates. Identify whether the proposal is acceptable or unacceptable for negotiations. Any proposal that does not meet the minimum requirements of the PWS/SOW is unacceptable. Describe the contractors overarching technical proposal methodology (e.g., discrete estimates, engineering analyses, historical data).

Note: For architect-engineering services for public works or utilities, FAR 15.404-9(c)(4)(ii) requires that the contract price or estimated cost and fee for production and designs, plans, drawings, and specifications must not exceed 6% of the estimated cost of construction of the public work or utility, excluding fees. If proposed architect-engineering services exceed 6%, address in the technical evaluation where reductions are being taken to comply with this requirement.

- Evaluation of Resources: Determine whether the proposed resources – labor, materials, and activities such as travel are reasonable and reflect the contractor’s proposed technical approach. The emphasis on the evaluation of resources is to determine whether the proposed resources are reasonable and realistic. Evaluate any priced options or alternatives separately from the basic effort. The evaluator may consider comparing the elements in the government’s independent cost estimate against the offeror’s proposal when evaluating the proposed resources. The evaluator must provide a recommendation as part of their technical assessment of the contractor’s proposal. This will aid the contracting officer in preparing the government negotiation position (s). The recommendation should consist of the amount of labor hours and types of skill mix or quantities which the evaluator realistically believes the job could be done. Detailed explanations in layperson terms are crucial to getting an understanding of the evaluator’s position and reaching a reasonable agreement with the contractor during negotiations.

a. Direct Labor:

For each PWS or SOW task or WBS element, evaluate the contractor’s basis of estimate (BOE) regarding reasonableness of the proposed labor hours by completing the table below (e.g., Did the contractor propose too many or too few hours? Are the start and stop dates for each task appropriate?).

Discuss all proposed labor categories to include quantities of labor, labor grade skill mixes throughout the period of performance. Specifically, address whether the proposed grade skill mix is appropriate or inappropriate. Quantify exceptions and document rationale to include, but not limited to, historical experience, personal experience, comparison with independent government estimate, engineering/manufacturing standards, parametric modeling, or engineering judgment. Explanations for why each exception was taken are a critical part of the technical evaluation.

The following is an example of a technical evaluator taking an exception and explaining the basis for that exception:

“The Corporate Labor categories are consistent with the work that is to be performed.

The previous early ground segment development contract required similar efforts to this contract. However, because of the complexity of the current contract requirements, this contract is projected to take 10% more program management hours than the previous ground segment development contract. On the ground segment development contract, the contractor’s Program Manager spent about half of their time managing the program and half of his time doing engineering work. However, on the Excaliber Program, which had a processor development effort similar to this effort, the Program Manager ended up spending almost 75% of his time managing the processor development because of technical problems in both the hardware and software. As an objective, there should be 2,200 hours for the Program Manager. Potentially, the maximum could be as high as 2790 hours.” If accepting the proposed hours for any labor category, document the rationale for accepting these proposed hours as well.”

To assist in the explanation of the evaluation add, delete or adjust the tables below accordingly:

1. Task Insert # OR WBS Insert #: Briefly describe the task. Explain rationale for differences and/or accepting proposed hours.

| Labor Category | Proposed | Recommended | Maximum |
| --- | --- | --- | --- |
| (Insert category title e.g., Program Mgt.) |  |  |  |
| (e.g., Engineer 1) |  |  |  |
| (e.g., Engineer 2) |  |  |  |
| (e.g., Engineer 3) |  |  |  |
| (e.g., Admin Support) |  |  |  |
| Totals |  |  |  |

2. Task Insert # OR WBS Insert #: Briefly describe the task. Explain rationale for differences and/or accepting proposed hours.

| Labor Category | Proposed | Recommended | Maximum |
| --- | --- | --- | --- |
| Insert category title e.g., Program Mgt |  |  |  |
| e.g., Engineer 1 |  |  |  |
| e.g., Engineer 2 |  |  |  |
| e.g., Engineer 3 |  |  |  |
| e.g., Admin Support |  |  |  |
| Totals |  |  |  |

b. Material:

For each PWS or SOW task or WBS element, evaluate the contractor’s BOE with regards to the reasonableness of the proposed material by completing the table below.  Evaluate the reasonableness of the proposed materials including such things as quantity, type, and necessity of purchasing such materials for the acquisition. Explain the criteria used in the evaluation and reference any historical data used. Discuss any divergences from the government estimate in terms of material costs, as well as any other pertinent information concerning the proposed material costs. Explanations for why each exception was taken are a critical part of the technical evaluation. If accepting the proposed materials for any PWS/SOW task (or WBS element), document the rationale for accepting the material.

| Element | Proposed | Recommended | Maximum |
| --- | --- | --- | --- |
| PWS OR SOW Task OR WBS # |  |  |  |
| PWS OR SOW Task OR WBS # |  |  |  |
| PWS OR SOW Task OR WBS # |  |  |  |
| PWS OR SOW Task OR WBS # |  |  |  |
| PWS OR SOW Task OR WBS # |  |  |  |
| Totals |  |  |  |

c. Other Direct Costs (ODCs):

ODC’s are costs not previously identified as direct labor, direct materials, or indirect costs. The following are some types of ODCs that must be evaluated: travel, computer services, consultant services, reproduction costs, pre- production costs, special tooling and equipment, training, and proposed facility utilization (e.g., quantity of space, square feet per employee, labs, warehousing). For each PWS or SOW task or WBS element, evaluate the contractor’s BOE with regards to the reasonableness of the proposed ODC’s. Provide recommendations, as appropriate. Add /delete ODC categories as appropriate.

Travel: Briefly describe the effort, evaluate and justify the proposed travel, specifically the need for and location of proposed travel as well as the number of trips and number and skill levels of personnel. The contracting officer will determine reasonableness of airfare, per diem, and other travel costs.

Training: Training is typically included as an indirect cost. Any training proposed must be specific to the proposed acquisition. Briefly describe the effort and evaluate and justify the necessity of the training. Specifically address the need for and location of the proposed training as well as the amount of training requested, and personnel involved.

Consultant Charges: Discuss the necessity for consultant charges. Explain what the consultants will be expected to contribute to the project and why it is considered necessary to utilize consultant services.

Interdivisional Work Transfers (IWTs): Perform the same type of review (labor, material, ODCs) as for the prime contractor.

| ODCs | Proposed | Recommended | Maximum |
| --- | --- | --- | --- |
| Insert ODC name |  |  |  |
| Insert ODC name |  |  |  |
| Totals |  |  |  |

d. Subcontracts:

For each subcontractor include a brief description of the work that will be performed. The evaluator must perform the same review (labor, material, ODCs) as for the prime contractor for each subcontractor and provide a recommendation. If the prime contractor performed an analysis/evaluation, evaluate the prime’s analysis and provide written assessment as to extent of their acceptability/reasonableness.

| Subcontractor | Proposed | Recommended | Maximum |
| --- | --- | --- | --- |
| Insert company name |  |  |  |
| Insert company name |  |  |  |
| Totals |  |  |  |

- Other issues: Address any other items that may seem to be unusual or inconsistent that bear noting to the contracting officer.

_______________________

Insert signature

Contracting Officer’s Representative

Attachments: List any attachments such as excel spreadsheet analysis, supporting research, etc….as appropriate